| Date | Changes Made | Comments |
| --- | --- | --- |
| 20/9/19 | Mock interfaces finished | Mock interfaces completed using pygame on python (sprites were placed in their starting locations with a backdrop). The screens that were replicated were the start screen, the game, and the game over screen. |
| 27/10/19 | Pseudocode created | Pseudocode has been written. |
| 28/10/19 | Schedule v2 created | Schedule has been edited because it was missing the design and implementation of the start/end screens. The order in which implementation is to be completed has also changed, with the databases coming before the python. This was changed so that the python can be tested while it is being created to check if the correct data is being pulled from the databases. Databases for everything other than the high scores have been removed in favour of writing the necessary values within the code, as there aren’t enough records to warrant the additional code needed to import from a database. Database design can be completed at the same time as the pseudocode, so it was moved to run concurrently. |
| 25/10/19 | Database design finished | The database has been designed, including the name of the database, the names of the fields, and the data type of the fields. |
| 30/10/19 | Pseudocode fixed | Some of the pseudocode chunks were in the wrong order and wouldn’t work if run in the sequence they were in, so they were re-ordered. |
| 30/10/19 | Databases implemented | The databases have been implemented in access based on the database designs, and some data has been input in each database. |
| 1/11/19 | Player movement implementation started | Created the “game” module. Added code to allow the player to quit the game by pressing esc or clicking the close button, using display.quit (https://www.pygame.org/docs/ref/display.html) Added the “Player” class. Added the sprite for the player using rect (https://www.pygame.org/docs/ref/rect.html) Added movement through pressing either the arrow keys or WASD, using key.get_pressed (https://www.pygame.org/docs/ref/key.html). Problem encountered: movement is shown by drawing the player icon in different positions; however, the old icons aren’t being deleted, resulting the player leaving behind a trail as they move. Added code to prevent the player from moving offscreen by checking if the player off the screen, and if they are then the sprite is moved slightly towards the centre of the screen. |
| 4/11/19 | Player movement finished | Modularised the code to quit the game as it will be used several times throughout the program. Fixed the movement issue encountered last time by covering the previous icon with a black square, using screen.blit Added an icon to the tab for the game using display.set_icon (https://pythonprogramming.net/changing-pygame-icon/) |
| 4/11/19 | Start and End Screens implemented | The start screen, game over screen, and high scores screen have all been implemented based on the mock interfaces, with the high-scores table displaying the top 10 scores along with the usernames. |
|  | Level generation implemented | The code for level generation has been implemented based on the pseudocode. |
|  | Health and points implemented | The code for health and points has been implemented based on the pseudocode. |
|  | Weapons and customisation implemented | The code for weapons and customisation has been implemented based on the pseudocode. |
|  | New sprites created | The new sprites have been created, with “better” graphics than the basic sprites. |
|  | New sprites implemented | Old sprites have been replaced with the new sprites in the code – the game now runs using the new sprites. |